**Progress Report**

**Date: 09-05-2022**

**Learned:**

1. How to fix card size in bootstrap

2. How to create double navbar in bootstrap

3. Forms in bootstrap

**Project Progress:**

Homepage is almost finished. It has been developed using html and bootstrap. It includes a double navbar, carousels, cards and footer. The About page and Contact Us page has also been developed. The Contact Us page contains forms requiring information about any inquiry.

**Problem:**

* Background image is not working.
* Text inside the carousel is not aligning to the center.

**Next:**

Finish designing the Book Online page and Services page and start the work of the backend section.

**Date: 12-06-2022**

**Learned:**

1. Passing a variable from one page to another in php

2. Fetching data from the database and showing it in the server.

3. Post method in php

**Project Progress:**

Book online page has been developed using bootstrap form. Database has also been connected to this page and Contact Us page. All the info provided in the form of the book online page has been passed to another page called confirmation\_page. Confirmation\_page actually shows info about the booked appointment. Service page is also designed using bootstrap cards that convey information about the services they provide.

**Problem:**

* External css file is not responding properly.
* Text inside the carousel is not aligning to the center.

**Next:**

Total amount of the booked service is yet to be added in the confirmation\_page. Some constraints need to be added to the database. Finally, Finish designing the front-end and finish the work of the backend section.

**Date: 06-07-2022**

**Learned:**

1. Running queries in the database and fetching the result data into the server.

2. Date and time function in php.

3. Error handling.

**Project Progress:**

The service amount has been added to the confirmation\_page. We have created a variable called amount which finds out the service amount from the services page using selected service\_name. Duplicate entries have been restrained. No two users can book a service at the same date and same time slot. Erroneous emails have been handled.

**Problem:**

* Error handling in duplicate entry removal.
* External css file is not responding properly.

**Next:**

Date validation, phone validation. Confimation\_page is accessible through url which should be restricted.

**Date: 28-08-2022**

**Learned:**

1. Session and session variables in php.

2. Inserting a google map in the website

**Project Progress:**

The confirmation\_page is not accessible through url anymore rather it is redirected to the home page. It can only be accessed when it is coming via the booking\_online page. A google map with the precise location has been added to the contact\_us page for better routing.

**Problem:**

* External css file is not responding properly.
* Phone validation not working